Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Complaint |
| Maximum Marks | 5 Marks |

# Product Backlog – Online Complaint Registration and Resolution System

| Product Backlog ID | Epic | User Story | Priority |
| --- | --- | --- | --- |
| PB-01 | User Registration | As a citizen, I want to register using my personal details so that I can access the complaint portal. | High |
| PB-02 | User Login | As a citizen, I want to log in securely using my email and password. | High |
| PB-03 | Forgot Password | As a citizen, I want to reset my password if I forget it. | Medium |
| PB-04 | Complaint Registration | As a citizen, I want to submit a complaint by entering complaint details. | High |
| PB-05 | Upload Documents | As a citizen, I want to upload images/documents as proof. | High |
| PB-06 | Complaint Tracking | As a citizen, I want to track the status of my complaint. | High |
| PB-07 | Complaint Search | As a citizen, I want to search complaints using Complaint ID. | Medium |
| PB-08 | Admin Dashboard | As an administrator, I want to view all complaints. | High |
| PB-09 | Assign Complaint | As an administrator, I want to assign complaints to departments. | High |
| PB-10 | Update Complaint Status | As an administrator, I want to update complaint status. | High |
| PB-11 | Notifications | As a citizen, I want to receive email/SMS notifications for status updates. | Medium |
| PB-12 | Reports | As an administrator, I want to generate complaint reports. | Medium |
| PB-13 | User Profile | As a citizen, I want to update my profile information. | Low |
| PB-14 | Logout | As a user, I want to log out securely. | High |

# Sprint Planning

## Sprint 1 – User Authentication

Sprint Goal: Enable secure user registration and login.

| User Story | Story Points |
| --- | --- |
| User Registration | 3 |
| User Login | 2 |
| Forgot Password | 2 |
| User Profile | 2 |
| Logout | 1 |
| UI Design & Validation | 5 |
| Database Setup | 5 |

## Sprint 2 – Complaint Management

Sprint Goal: Allow users to submit and track complaints.

| User Story | Story Points |
| --- | --- |
| Complaint Registration | 5 |
| Upload Documents | 3 |
| Complaint Search | 2 |
| Complaint Tracking | 4 |
| Complaint Validation | 3 |
| Complaint History | 3 |

## Sprint 3 – Admin Module

Sprint Goal: Enable administrators to manage complaints.

| User Story | Story Points |
| --- | --- |
| Admin Dashboard | 5 |
| Assign Complaint | 4 |
| Update Complaint Status | 3 |
| View Complaint Details | 3 |
| User Management | 3 |
| Dashboard Analytics | 2 |

## Sprint 4 – Notifications & Reports

Sprint Goal: Complete project with notifications and reporting.

| User Story | Story Points |
| --- | --- |
| Email Notifications | 3 |
| SMS Notifications | 2 |
| Generate Reports | 4 |
| Performance Optimization | 4 |
| Security Testing | 3 |
| Final Deployment & Documentation | 4 |

# User Stories

### Epic 1: User Registration

- US-01: As a citizen, I want to register with my email and password so that I can use the system.

### Epic 2: Login

- US-02: As a citizen, I want to log in securely.

### Epic 3: Complaint Registration

- US-03: As a citizen, I want to register a complaint with details and supporting documents.

### Epic 4: Complaint Tracking

- US-04: As a citizen, I want to track the complaint status using the Complaint ID.

### Epic 5: Admin Dashboard

- US-05: As an administrator, I want to view all complaints submitted by users.

### Epic 6: Complaint Assignment

- US-06: As an administrator, I want to assign complaints to the appropriate department.

### Epic 7: Complaint Resolution

- US-07: As an administrator, I want to update complaint status as Pending, In Progress, or Resolved.

### Epic 8: Notifications

- US-08: As a citizen, I want to receive notifications whenever my complaint status changes.

### Epic 9: Reports

- US-09: As an administrator, I want to generate complaint reports for analysis.

### Epic 10: User Profile

- US-10: As a citizen, I want to edit my personal profile details.